## Slide 1: Eclipse Arrowhead Roadmap WG
Agenda and MoM 210630

## Slide 2: Agenda
EclipseCon - talk proposals - https://www.eclipsecon.org/2021 Jerker will bring this up with Eclipse people
v4.4.0 release - what can be released now?
  PDE ready, Configuration will be committed by Jens, HawkBit review is done issues yet to be fixed, SysML all fine, QoS Monitor merged, issues fixed, SecurityComplicane review done none fixed so-far. Release notes/change log i progress, Jerker to review during next week. Targeted date for PMC review is July 15.
Documentation see Eclipse_Arrowhead_Roadmap_organisation.pptx in Governance_strategy dir.
  Szvetlin to release documentation for review to Jerker by Monday July 5. Jerker to work on it the week after.
CI/CD + Jenkins server for generation of packages for different OS and HW.
  Packaging matrix presented by Szvetlin, suggestion for updates for where it should be located and how legends should become more informative.
Move of code from arrowhead-f to eclipse-arrowhead Move only IP okayed by Eclipse repositories and working with v4.3.0. Naming convention of repository names. Proposal of names and repos to move. To be moved: Libraries, application examples, Szvetlin is to create and issue to Eclipse. Library versioning strategy to be supplied by Szvetlin.
Lowering the entry step - status reports
  Gabor - VirtualBox on any environment, core systems + providers and consumers. On hold, due to time constraints. Continued after the v4.4.0 version is released.
  Emanuel - Device daemon, Local cloud deamon, Local cloud management - #3
  Cristina - From models to code and deployment - Plugin to IDE and Papyrus to select Local clouds and systems you like to include, current development of producers and consumers. Time line for a demo in the bi-weekly: end of August
Documentation strategy
  Initial thought presented by Mats. Cristina proposed use of MOCK's
Walk through current discussion points - Jerker
Issue lists in GitHub
  Issue in Roadmap to be created by Szvetlin regarding on data base question for ServiceRegistry, SystemRegistry, DeviceRegistry, ….
  Issue on Changelog/release-note is moved to Roadmap from java-spring-core directory.
NTP system, #301, core parts working adding MQTT and Websocket, demo at bi-weekly end of August.
arrowhead.eu certificate server, #302 not address 210630
Next meeting: August 18 15.00 - 16.30

## Slide 3: Eclipse Arrowhead architecture - core systems
How shall serviceConsumers be registered in SystemRegistry? We form a small WG: Jan vD (chair), Jens E, Cristina, Per O. Targeted for decision at Lubeck WS.
MetaData, mandatory and optional, for Service, System and Device registries?
  Proposal for discussion from Cristina. Cristina and Jerker to prepare a discussion for the Roadmap WG, time line end of August.
Necessary updates to Orchestration and Authorisation system -
  Arrowhead X.509 certificate documentation as part of Authorisation SysDD - #11, Emanuell Mid August to mid Sept.
  Format for Orchestration policy and Authorisation policy data, Jerker to ask Ulf/Olov t prepare a Roadmap WG discussion in the topic.
GateKeeper and Gateway systems
  Scenarios for § 4, 5, and 6, Mario sequence diagram from Marios scenario 2a. Contact to WAPICE and BnearIT, look for decision next meeting. Jerker to extend the dialog with Fredrik B (BnearIT)
Possible change of core system database - ON HOLD
  Light database is a request - WAPICE, On hold until item 1.1 is a closed