## Slide 1: Eclipse Arrowhead Roadmap and New Features
Jerker Delsing

## Slide 2: Release roadmap
V4.3.0 release April 2021
v4.4.0 release Oct 2021
v5.0.0 planed for Jan 2022
v5.1.0 targeted for april 2022

## Slide 3: Where

## Slide 5
Released
Release candidates
Prototypes
Separately released
<<system>>
SystemRegistry
<<system>>
DeviceRegistry
<<system>>
EventHandler
<<system>>
DataManger
<<system>>
QoS
<<system>>
Translation
<<system>>
Gatekeeper
<<system>>
Gateway
<<system>>
Configuration
<<system>>
PlantDescription
<<system>>
WorkflowManager
<<system>>
WorkflowExecutor
<<system>>
ManagementTool
<<system>>
TestTool
<<system>>
Contract Proxy
<<system>>
Semantics
<<system>>
SecurityMitigation
<<system>>
SecurityManager
<<system>>
ConsumerCodeGen
<<system>>
SafetyManager
<<system>>
Choreography
<<system>>
ServiceRegistry
<<system>>
Authorisation
<<system>>
Orchestration
<<system>>
LegacyIntegration
<<system>>
61499
<<system>>
Installation
<<system>>
CI/CD pipeline
<<system>>
On-boarding
<<system>>
SecurityCompliance
<<system>>
WSO2+CPN
<<system>>
OrchestrationMitigation
<<system>>
FiWare
<<system>>
OPC-UA
<<system>>
BaSyx
<<system>>
Keycloack
<<system>>
Eclipse-Hono
<<system>>
Eclipse-Vorto
<<system>>
Eclipse-hawkBit
<<system>>
Eclipse-Ditto
<<system>>
ModbusTCP
<<system>>
ROS
<<system>>
Eclipse-Kura
<<system>>
Eclipse-Kapua
<<system>>
SysML 1.6 profile
<<system>>
SysML 2 profile
<<system>>
SandboxingTool
Security infrastructure:
Interoperability
Inter cloud service exchange
System of Systems support
Execution support
Management support:
Supply chain/product life cycle
Local cloud basic properties:
Engineering tools
Control support
<<system>>
ControlStrategy
<<system>>
CertificateAuthority
<<system>>
Python lib
<<system>>
Kalix lib (Java)
<<system>>
C++, C#, .net lib
<<system>>
Eng process
<<system>>
Tool chain interoperability
<<system>>
Training material
Eclipse Arrowhead v4.4.0
<<system>>
TimeManager

## Slide 6: Where to find
www.github.com/eclipse-arrowhead
www.github.com/arrowhead-f

## Slide 7: Active roadmap discussions

## Slide 8: Roadmap discussions
www.github.com/eclipse-arrowhead/roadmap

## Slide 9: Eclipse Arrowhead Roadmap WG
Agenda 210915

## Slide 10: Agenda (MoM from last meeting in red)
v4.4.0 release - what can be released now? On its way waiting for Eclipse review.
CI/CD + Jenkins server for generation of packages for different OS and HW. Will continue after the 4.4.0 review.
Move of code from arrowhead-f to eclipse-arrowhead Move only IP okayed by Eclipse repositories and working with v4.3.0. Naming convention of repository names. Proposal of names and repos to move. First lib approved to move by Wayne Breton
Lowering the entry step - status reports
  Gabor - VirtualBox on any environment, core systems + providers and consumers. The virtual box environment is updated to the 4.4.0 version. Work in progress. Time line is a first try out version within Sept. Demo at Lubeck.
  Emanuel - Device daemon, Local cloud deamon, Local cloud management - will work on this as consultant to LTU
  Cristina - From models to code and deployment - Plugin to IDE and Papyrus to select Local clouds and systems you like to include, current development of producers and consumers. Working on plug-ins use connection to generate SQL scripts to populate the Orchestration store with such info. Presentation at next bi-weekly and Lubeck.
Documentation strategy Mats proposed a discussion on documentation strategy. We may move from text documents to some type of tool which can be used for validation of implementation. A move in this direction is a future point. When to push this is still an open question.
Walk through current discussion points - Jerker
Issue lists in GitHub
  Issue in Roadmap to be created by Szvetlin regarding on data base question for ServiceRegistry, SystemRegistry, DeviceRegistry, ….
  Issue on Changelog/release-note is moved to Roadmap from java-spring-core directory.
arrowhead.eu certificate server, #302 proposal from LTU in a couple of weeks time
Eventhandler discussion, Gabor to start an issue in the Roadmap repo
Next meeting: Oct. 28 at 15.00 - 16.30

## Slide 11: Eclipse Arrowhead architecture - core systems
How shall serviceConsumers be registered in SystemRegistry? WG report by Jan. Initial discussion started. Discussion will be hosted as an issue in GitHub roadmap repo. Targeted for decision at Lubeck WS. BnearIT open the discussion on use of other ServiceRegistry like CONSUL. CONSUL is the leading open source ServiceRegistry. Supports high availability through a number of means.
MetaData, mandatory and optional, for Service, System and Device registries?
  Proposal for discussion from Cristina. Cristina and Jerker to prepare a discussion for the Roadmap WG, time line end of August. Eventual integration with ServiceRegistry WG.
Necessary updates to Orchestration and Authorisation system -
  Arrowhead X.509 certificate documentation as part of Authorisation SysDD - #11, Emanuel reported. Requirements is currently being discussed.
  Format for Orchestration policy and Authorisation policy data, Jerker to ask Ulf/Olov to prepare a Roadmap WG discussion in the topic. Still to be made.
GateKeeper and Gateway systems
  Scenarios for § 4, 5, and 6, Mario sequence diagram from Marios scenario 2a. Contact to WAPICE and BnearIT, look for decision next meeting. Jerker to extend the dialog with Fredrik B (BnearIT) - Mario to check in resources for hosting a WG.
Possible change of core system database - ON HOLD
  Light database is a request - WAPICE, On hold until item 1.1 is a closed

## Slide 12: The big picture

## Slide 13: Eclipse Arrowhead roadmap - big picture
Core systems
  Fundamentals, Robustness, Documentation
Interoperability
Packages
Libraries
Engineering
Extensions - new or updated core systems
Traning

## Slide 14: Core systems - Fundamentals
ServiceRegistry - v5.1.0?
  SystemRegistry, DeviceRegistry
  Other protocols
  Use of other ServiceRegistries e.g. Consul
Robustness
  Local cloud monitoring and management
    Arrowhead Device Agent - v5.1.0 Emanuel
    Arrowhead Device Supervisor - v5.1.0 Emanuel
  Virtualisation of resources, e.g. mandatory core systems

## Slide 15: Core systems - Fundamentals
Documentation - updates ready for V5.0.0 release
  Fundamentala concepts in Arrowhead,
  Arrowhead relations to Reference Arhictecture Model Industrie 4.0 (RAMI4.0),
  Arrowhead in relation to OASIS Reference Architecture Foundation for [SOA]
  Reference list to publication e.g.
    IoT Automation: Arrowhead Framework (Delsing, 2017)
    ….
  Arrowhead Documentation Reference

## Slide 16: Interoperability
Adaptors
  OPC-UA, Aparajita - v5.0.0
  Z-Wave, Salman - v5.0.0
  Modbus-TCP, Salman - v5.0.0
  IO-link, Infineon/HTW - v5.0.0

## Slide 17: Packages
HW/OS | Linux | Windows | OS-X |  | 
Desktop |  |  |  |  | 
Laptop |  |  |  |  | 
Raspberry PI |  |  |  |  | 
STM32 |  |  |  |  | 

## Slide 18: Libraries
Move of libs from www.github.com/arrowhead-f
to www.github.com/eclipse-arrowhead in process fully done for v5.0.0
  Java
  Kalix
  C# .net
  C++

## Slide 19: Engineering
Simplicity - lowering the entry step: Code developers
  Arrowhead Device Agent - v5.1.0 Emanuel
  Arrowhead Device Supervisor - v5.1.0 Emanuel
  Graphical local cloud management tool - v5.x.0 Emanuel
  VirtualBox on any environment, core systems + providers and consumers - v5.0.0 Tamas
Engineering automation: Automation/solution engineers
  SysML models to executable code - v5.0.0 Cristina
  Application system from SysML to code - v5.0.0 Saadia, Fawda, Cristina
  On-line SysML tool - v5.1.0 Geza

## Slide 20: Engineering
Engineering process - v5.0.0
  Documentation - Gianvito/Jan
Tools chains - v5.0.0
  Documentation - Marek/Federica
SysML
  Papyrus profile and library SysML1.6 - v5.0.0 Fawda
  MagicDraw SysML 1.6 updates - v5.0.0 Jerker

## Slide 21: Extensions - new or updated core systems
ContractProxy enabling M2M business - v5.1.0 target
Workflow management and execution - v5.1.0 target
  WorkflowManager, Workflow Executor - Jaime
  Choreography updates - Daniel
  NodeRed - Felix
  Autonomous re-orchestration - Hua
Security
  X.509 profile - V5.0.0 Emanuel
  Security mitigation tool - v5.0.0 Silia/Mario
  Security compliance tool - v5.0.0 Silia/Mario
  NGAC - v5.1.0?

## Slide 22: Extensions - new or updated core systems
Integration/Interaction with Eclipse projects
  Eclipse HawkBit - v5.0.0 Bosch Lucas
  Planed
    Eclipse Hono - v5.1.0 Bosch
    Eclipse Vorto - v5.1.0 Bosch
    Eclipse Kura - v5.1.0 EuroTech
    Eclipse Kapua - v5.1.0EuroTech
  Eclipse 4diac - update to latest Arrowhead version

## Slide 24: Training
Studio4Education - v5.0.0 Sebastian
Training catalog - v5.1.0 Emmanuel
  Literature
  Tools
  Videos

## Slide 25: Web resources - targeted audience
High level introduction: Managers and application developers
arrowhead.eu/eclipse-arrowhead
Application and Code developers
eclipse.org/arrowhead
Code developers
GitHub.com/eclipse-arrowhead

## Slide 26: Long term
Semantics interoperability