## Slide 1: Eclipse Arrowhead Roadmap WG
Agenda 210915

## Slide 2: Agenda (MoM from last meeting in red)
v4.4.0 release - what can be released now? On its way waiting for Eclipse review.
CI/CD + Jenkins server for generation of packages for different OS and HW. Will continue after the 4.4.0 review.
Move of code from arrowhead-f to eclipse-arrowhead Move only IP okayed by Eclipse repositories and working with v4.3.0. Naming convention of repository names. Proposal of names and repos to move. First lib approved to move by Wayne Breton
Lowering the entry step - status reports
  Gabor - VirtualBox on any environment, core systems + providers and consumers. The virtual box environment is updated to the 4.4.0 version. Work in progress. Time line is a first try out version within Sept. Demo at Lubeck.
  Emanuel - Device daemon, Local cloud deamon, Local cloud management - will work on this as consultant to LTU
  Cristina - From models to code and deployment - Plugin to IDE and Papyrus to select Local clouds and systems you like to include, current development of producers and consumers. Working on plug-ins use connection to generate SQL scripts to populate the Orchestration store with such info. Presentation at next bi-weekly and Lubeck.
Documentation strategy Mats proposed a discussion on documentation strategy. We may move from text documents to some type of tool which can be used for validation of implementation. A move in this direction is a future point. When to push this is still an open question.
Walk through current discussion points - Jerker
Issue lists in GitHub
  Issue in Roadmap to be created by Szvetlin regarding on data base question for ServiceRegistry, SystemRegistry, DeviceRegistry, ….
  Issue on Changelog/release-note is moved to Roadmap from java-spring-core directory.
arrowhead.eu certificate server, #302 proposal from LTU in a couple of weeks time
Eventhandler discussion, Gabor to start an issue in the Roadmap repo
Next meeting: Oct. 28 at 15.00 - 16.30

## Slide 3: Eclipse Arrowhead architecture - core systems
How shall serviceConsumers be registered in SystemRegistry? WG report by Jan. Initial discussion started. Discussion will be hosted as an issue in GitHub roadmap repo. Targeted for decision at Lubeck WS. BnearIT open the discussion on use of other ServiceRegistry like CONSUL. CONSUL is the leading open source ServiceRegistry. Supports high availability through a number of means.
MetaData, mandatory and optional, for Service, System and Device registries?
  Proposal for discussion from Cristina. Cristina and Jerker to prepare a discussion for the Roadmap WG, time line end of August. Eventual integration with ServiceRegistry WG.
Necessary updates to Orchestration and Authorisation system -
  Arrowhead X.509 certificate documentation as part of Authorisation SysDD - #11, Emanuel reported. Requirements is currently being discussed.
  Format for Orchestration policy and Authorisation policy data, Jerker to ask Ulf/Olov to prepare a Roadmap WG discussion in the topic. Still to be made.
GateKeeper and Gateway systems
  Scenarios for § 4, 5, and 6, Mario sequence diagram from Marios scenario 2a. Contact to WAPICE and BnearIT, look for decision next meeting. Jerker to extend the dialog with Fredrik B (BnearIT) - Mario to check in resources for hosting a WG.
Possible change of core system database - ON HOLD
  Light database is a request - WAPICE, On hold until item 1.1 is a closed