## Slide 1: Eclipse Arrowhead Roadmap WG
Agenda 210509

## Slide 2: Agenda
EclipseCon - talk proposals - https://www.eclipsecon.org/2021
v4.4.0 release - what can be released now?
  PDE, Configuration, ….
Documentation
  Why, what and to whom - Jerker
  Core system documentation - status Szvetlin/Jerker
  Adaptor, tools, and tool chains - collection of documentation and what can be released
  Success stories - documentation
  Training material e.g. HowTo’s, text book, wiki, …
CI/CD + Jenkins server for generation of packages for different OS and HW.
  Status of CI/CD and packaging process CI/CD process half way. Docker images for v4.3.0 ready tonight. News flash and links to arrowhead.eu web.
  packaging matrix
Move of code from arrowhead-f to eclipse-arrowhead Move only IP okayed by Eclipse repositories and working with v4.3.0. Naming convention of repository names. Proposal of names and repos to move.
Lowering the entry step - status reports An issue to be created for each step
  Gabor - VirtualBox on any environment, core systems + providers and consumers. On hold, due to time constraints. Continued after the v4.4.0 version is released.
  Emanuel - Device deamon, Local cloud deamon, Local cloud management - #3
  Cristina - From models to code and deployment -
Walk through current discussion points - Jerker
Issue lists in GitHub
  #289 done not tested
  #295 issue for Pablo
  #285 Vill be resolved by tomorrow.
  #282, solved
  #281 to be addressed by Szvetlin
  #278 will to be closed
  #276 fixed
  #266 resolved
  #265 Resolved
  #238 Needed changes. Addressed by Raymond
  #237 Raymond assigned
  #222 same as #265
  #209 related to #237
  #206 resolved
  #202 Fixed
  #193 Fixed
  #194 now 5.0.0 possible move to 4.5.0
  #195 Szvetlin will finis this, Jerker to review
  #205 transfered to Raodmap
  #210 not resolved
  #215 minor issue,
  #217 Documentation issue, wiki
NTP system, #301
arrowhead.eu certificate server, #302

## Slide 3: Eclipse Arrowhead architecture - core systems
How shall serviceConsumers be registered in SystemRegistry?
  Database documentation - SysDD needed for ServiceRegistry, SystemRegistry, DeviceRegistry - Planed for April, Szvetlin and Mario, Jerker to create an issue on this. Data base structures to be produced for further discussion by Szvetlin.
MetaData, mandatory and optional, for Service, System and Device registries?
  Proposal for discussion from Cristina. Ask Cristina to present her view on meta data at next meeting.
Necessary updates to Orchestration and Authorisation system -
  Requested updates to be described and updates of SysDD: Szvetlin lead supported by Jerker and Per
    SysDD of Orchestration and Authorisation system
    Arrowhead X.509 certificate documentation as part of Authorisation SysDD - #11
    Format for Orchestration policy and Authorisation policy data.
GateKeeper and Gateway systems
  Scenarios for § 4, 5, and 6, Mario sequence diagram from Marios scenario 2a.
    Onboarding procedure system
    VPN server system required?
Possible change of core system database, Emanuel
  Light database is a request - WAPICE, On hold until item 1.1 is a clsoed